**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID16722 |
| Project Name | Project - A New Hint To Transportation - Analysis of the NYC  Bike Share System |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Data Preparation | USN-1 | As an analyst, I filter and extract the Citi-bike data for  the year 2018 from the given bucket of datasets. | 4 | medium | Ramnath , Jeyanth |
| Sprint-1 | Data Preparation | USN-2 | As an analyst, I upload the filtered dataset to IBM  Cognos. | 1 | medium | Vignesh , Vasanth |
| Sprint-2 | Data Preparation | USN-3 | As an analyst, I can prepare the data for analysis by handling missing values and outliers | 7 | medium | Ramnath, Vasanth |
| Sprint-2 | Analysis | USN-4 | As an analyst, I perform Exploratory Data Analysis  on the filtered dataset to identify patterns and  relationships between various features present. | 8 | High | Vignesh, Jeyanth |
| Sprint-3 | Visualization | USN-5 | As an analyst, I create various visualizations using  IBM Cognos based on the knowledge obtained at the end of the EDA process. | 10 | High | Vignesh , Vasanth |
| Sprint-3 | Visualization | USN-6 | As an analyst, I create a dashboard with the created visualizations to supplement business insights during the decision-making process at Citi | 10 | High | Ramnath, Jeyanth |
| Sprint-4 | Visualization | USN-7 | As an analyst, I apply predictive analytics and  additional features to enhance visualizations | 5 | Medium | Ramnath, jeyanth |
| Sprint-4 | Registration | USN-8 | As a user, I can register for the application by  entering my email and password, and confirming my password. | 5 | Low | Vignesh, Vasanth |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**https://www.atlassian.com/agile/project-management**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epics**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprints**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/project-management/estimation**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)